API Setup Progress and Evidence Log

Detailed implementation trail for the StackEval benchmark prototype

| Project | StackEval Benchmark - Professional Research Project |
| --- | --- |
| Document type | Progress and Evidence Log |
| Prepared for | Portfolio evidence / GenAI project documentation |
| Date | 30 March 2026 |

Research question: How can I implement a reproducible API-based setup to query multiple LLM models with identical inputs and collect their outputs for benchmarking?

# Purpose of this document

This document records the practical step-by-step work completed while building the first working StackEval prototype. It complements the decision log by making the implementation trail, setbacks, and fixes visible as evidence.

# Final outcome

• OpenAI worked successfully with GPT-5.4 and GPT-5.4-mini.

• Anthropic worked successfully with Claude Sonnet 4.6.

• OpenRouter worked successfully with Llama 4 Maverick.

• A combined script was created so one question can be sent to all four project models in one run.

• Outputs were stored in JSON and readable TXT files.

# Step-by-step progress log

| Step | Action | Issue faced | Fix / decision | Evidence produced |
| --- | --- | --- | --- | --- |
| 1 | Created OpenAI API account and generated first API key. | No immediate technical issue, but billing was not yet configured. | Stored the key in a .env file as the first secure setup step. | OpenAI key; .env file created. |
| 2 | Wrote the first OpenAI Python test script. | openai package was not found in the active Python environment. | Installed packages with the same Python interpreter used to run the script. | Successful package installation. |
| 3 | Ran the script again. | Environment variable was not read correctly because the key name did not match the code. | Changed the variable name to OPENAI_API_KEY in the .env file. | Correct environment configuration. |
| 4 | Tried the first real OpenAI call. | Received insufficient_quota / 429 because API billing was not active. | Recognized that ChatGPT access is separate from API billing. | Operational understanding of provider billing. |
| 5 | Tried to activate billing. | No credit card was available. | Created a Revolut account and used a virtual Visa card to add API credits. | Billing enabled; OpenAI call succeeded. |
| 6 | Received the first successful OpenAI answer. | Terminal output alone was not enough for later evaluation. | Added JSON storage and human-readable TXT output. | openai_test_result.json and openai_readable.txt. |
| 7 | Created Anthropic API key and test script. | Needed a different SDK and provider-specific call format. | Installed anthropic package and adapted the script structure. | Working Claude script. |
| 8 | Verified Claude model choice. | There was uncertainty about Sonnet 4.5 versus 4.6 naming and availability. | Checked Anthropic release/docs and aligned the project choice to Sonnet 4.6. | Working Anthropic output. |
| 9 | Created OpenRouter API key and test script for the open model. | Needed a practical API route for Meta Llama. | Used OpenRouter as the access layer and selected Llama 4 Maverick as the open-model representative. | Working OpenRouter output. |
| 10 | Reviewed model fit against the project categories. | Needed a final consistent set of four models. | Confirmed the benchmark set: GPT-5.4, Claude Sonnet 4.6, Llama 4 Maverick, GPT-5.4-mini. | Final selected model set. |
| 11 | Built the combined multi-model script. | Previously each provider ran in a separate file. | Merged provider logic into one script that asks one question and returns four outputs in a row. | Combined benchmark prototype script. |
| 12 | Prepared outputs for later human scoring. | Raw JSON is not comfortable for developers to read directly. | Kept JSON for structure and TXT for readability. | Two output formats ready for evaluation. |

# Problems that became strong evidence

• Module installation error: proves that the setup was tested in a live environment instead of only planned on paper.

• Environment variable mismatch: proves that secure key handling was actually implemented and debugged.

• Insufficient quota: proves that the API request path was correct before billing was solved.

• No credit card available: shows real operational constraints and how they were solved pragmatically.

• Need for readable outputs: shows attention to the needs of later human evaluators, not just technical completion.

# Websites and platforms used during the process

## Platforms, docs, and references

| Source | Why it was used | Link |
| --- | --- | --- |
| OpenAI Platform | Created key, activated billing, and tested the first API-based model. | https://platform.openai.com/ |
| OpenAI developer quickstart | Used as setup guidance for the first API request. | https://developers.openai.com/api/docs/quickstart/ |
| Anthropic Console | Created Claude API key and tested the Anthropic route. | https://console.anthropic.com/ |
| Anthropic Sonnet 4.6 release | Used to justify the latest Sonnet model choice. | https://www.anthropic.com/news/claude-sonnet-4-6 |
| OpenRouter | Created key and accessed Llama 4 Maverick through API. | https://openrouter.ai/ |
| OpenRouter Llama 4 Maverick page | Used to select the open-model route for the project. | https://openrouter.ai/meta-llama/llama-4-maverick |
| Meta Llama 4 announcement | Used to understand the difference between Scout and Maverick. | https://ai.meta.com/blog/llama-4-multimodal-intelligence/ |
| Prosus StackEval GitHub | Used to align the project with a real benchmark approach and reproducibility mindset. | https://github.com/ProsusAI/stack-eval |
| StackEval paper | Used as the academic reference for the benchmark concept. | https://openreview.net/forum?id=42mqpIrA39 |
| Revolut | Used operationally to create a virtual card and solve billing access. | https://www.revolut.com/ |

# How this supports the portfolio

• It creates visible implementation evidence rather than only describing intentions.

• It supports LO1 by showing API feasibility research and provider comparison.

• It supports LO3 by showing design choices around reproducibility and output structure.

• It supports LO4 by showing working code and successful API connections.

• It supports LO5 in an early form by showing monitoring, debugging, and iterative improvement.

# Recommended Git commit trail

• feat: create first OpenAI API test

• fix: align environment variable name for OpenAI key

• fix: activate OpenAI billing and rerun first test

• feat: save OpenAI output as JSON and TXT

• feat: add Anthropic API test

• feat: add OpenRouter Llama test

• feat: combine all four models in one script

• docs: add progress and evidence log for API setup